T Level Industry Placement SMALL TEAM Project Briefs

Employer brief

Project title: Zoo Visitor Engagement Feature Prototype

Organisation: Greenwild Zoological Park Ltd

Placement contact: Michael Foster, Digital Innovation Manager

T Level route: Digital

Occupational specialism: Software Development

Project type: Small team project (2 students), approx. 2 weeks (~70–80 hours), hybrid delivery

Project context

Greenwild Zoo has a public app for maps, animal info, fundraising, and general content. The zoo wants to pilot a new interactive “Explorer Trail” feature: visitors can follow a path, answer questions, unlock content, and earn badges. The feature needs to integrate with the existing app backend and deliver engaging user experience. The student team will work with the zoo’s digital team to prototype, test, and present this new feature.

Project objectives

Gather user and stakeholder requirements (visitors, staff)

Design UI/UX mockups and data model for the feature

Develop a functional prototype (web or mobile)

Test usability with a small group (e.g. zoo staff or sample users)

Refine based on feedback

Produce documentation and handover materials

Tasks & activities

Kick-off meeting & system overview

Research similar features in visitor apps / gamified trails

Wireframing / interface mockups

Backend / frontend development of prototype

Usability testing & feedback gathering

Iteration and bug fixing

Final demo and presentation to zoo’s digital team

Expected deliverables

UI mockups and wireframes

Functional prototype of trail feature

Usability test summary & feedback report

Technical documentation (README, API notes)

Demo presentation with recommendations

Employer responsibilities & supervision

Provide background on existing app architecture and constraints; Lead induction and run requirement scoping session; Supervise work progress, review iterations, and give feedback; Attend final presentation and provide structured feedback; Supervision may be partly remote but must comply with remote hours limit.

Location & remote working

Preferred location: zoo’s digital office or provider premises. Up to 20% of placement hours may be remote (e.g. coding, minor tweaks). Remote supervision must still be conducted by the employer.

Provider / tutor brief

Project summary

This small team project enables two Digital Software Development students to apply their full development lifecycle knowledge and skills to a real-world scenario: designing and prototyping an interactive “Explorer Trail” feature for a zoo’s visitor app. The project provides opportunities for the students to demonstrate all aspects of software development—from requirements gathering to design, build, testing, refinement, and final handover. Students will operate in a simulated developer role, producing a functional prototype and supporting documentation, with structured input and oversight from the zoo’s digital lead. The work will directly support their technical progression and mirror the expectations of a junior software development role.

Mapped performance outcomes

| PO | Performance Outcome | Project links |
| --- | --- | --- |
| PO1 | Analyse a problem to define requirements and acceptance criteria | Students gather user and business requirements through meetings with zoo staff and visitor feedback. They define technical scope and success criteria. |
| PO2 | Design software solutions to meet user and business needs | Students wireframe the interface and plan the software logic, applying UX principles and aligning with the zoo’s app structure. |
| PO3 | Build software solutions to meet defined requirements | Students develop a working prototype of the trail feature using appropriate languages and tools. |
| PO4 | Test software to verify that it meets the requirements | Students conduct usability testing with zoo staff or target users, fix bugs, and iterate based on feedback. |
| PO5 | Change and maintain software to ensure it continues to meet requirements | Students adapt their prototype based on new inputs, demonstrating version control and collaborative refinement. |
| PO6 | Create and maintain software documentation | Students produce technical documentation (e.g. README, setup notes, APIs used) and deliver a handover pack. |

Core learning integration

This project complements core knowledge and learning, including:

- Software development lifecycle and methodologies (Agile / Waterfall)

- Programming paradigms and language structures

- User interface design and responsive layout

- Usability principles and accessibility

- Version control, collaboration, and documentation best practice

Student preparation

Review prior work on small-scale development projects

Prepare to work in a pair with defined but collaborative roles

Revisit unit content on user needs, interface design, and iterative testing

Be briefed on digital safety and ethical considerations when engaging with public-facing systems

Employer engagement expectations

Employer will set out the brief and success criteria; Midpoint and final check-ins to be arranged, with written or verbal feedback; Employer provides any necessary app/environment context; Supervision can include remote contact, but face-to-face engagement is required for key project stages.